IoT Academy – Code Freeze Report

Team Name

Cohort 7 Group 2 Team 2

Project Description

The project focuses on the development and validation of a data-driven monitoring and visualization concept for industrial robot operations. The objective is to collect and process real-time and historical telemetry data, such as robot position signals, using a combination of MQTT-based data streaming and SQL-based storage solutions.

Grafana dashboards were implemented to analyze and visualize robot behavior, including position tracking and general process monitoring. As an alternative, a flexible HTML-based API visualization approach was developed and demonstrated as a dashboard solution.

The system integrates multiple data sources and enables scalable handling of production data. The overall goal is to improve transparency, support troubleshooting, and provide a foundation for further analysis and optimization of automated manufacturing processes.

Project Execution Methodology

The project team applied a structured and collaborative approach to communication and development. Source code and configurations were managed using version control, with all code made available via a shared GitHub repository to ensure transparency and traceability.

Daily debrief meetings were used to align on progress, discuss challenges, and define next steps. Practical examples and coding exercises supported knowledge transfer and helped align implementation approaches within the team.

Development followed an iterative approach with continuous feedback. Task tracking and issue resolution were handled pragmatically, focusing on efficiency. Close collaboration between stakeholders ensured smooth integration, testing, and validation. Documentation and knowledge sharing were maintained throughout the project.

Implemened Features List

- OPC UA Subscription – Initial implementation for real-time data acquisition from industrial devices.

- MQTT Data Integration – Real-time acquisition and visualization of streaming robot telemetry data.

- SQL Data Storage and Querying – Structured storage and analysis of historical telemetry data.

- Grafana Dashboard Visualization – Interactive dashboards for monitoring robot behavior and position.

- HTML API Dashboard Alternative – Demonstration of an alternative API-based visualization approach.

- Open Code Repository (GitHub) – Centralized and accessible codebase for collaboration and transparency.

Cut Features List

- Cycle Count Implementation – Automated counting of robot cycles based on position data was conceptually developed but not fully implemented.

- Robust Cycle Detection Algorithm – A fully validated and production-ready algorithm for reliable cycle identification was not completed.

- Per-Panel Refresh Control in Grafana – Selective refresh of individual panels (e.g. SQL only) was investigated but not achievable with standard Grafana features.

- Integrated MQTT + SQL Synchronization Logic – Seamless synchronization between streaming and historical data sources within one dashboard was not fully realized.

- Advanced KPI Calculation (e.g. cycle time, utilization) – Extended performance metrics were planned but not implemented within the project scope.

Testing Methodology

The testing methodology focused on validating data acquisition, processing, and visualization components under realistic conditions. Live data streams were tested using MQTT and OPC UA subscriptions to ensure stable data transmission and correct signal mapping. SQL-based storage and queries were verified using historical datasets to confirm correct aggregation, filtering, and time-based analysis.

Grafana dashboards were tested for functionality, data consistency, and usability, including validation of X/Y position merging and correct representation of telemetry data. Cross-checks between raw data and visualized results were performed to ensure accuracy.

In addition, example-based testing and coding exercises were used to validate implementation approaches and improve robustness. The alternative HTML API dashboard was tested for correct data integration and visualization behavior.

Overall, the system demonstrated stable data handling and reliable visualization. Some advanced features, such as automated cycle counting, were conceptually validated but not fully implemented within the test scope.

Known Bugs

- Duplicate Values per Timestamp – Multiple X/Y values per timestamp can lead to inconsistent data pairing and require aggregation.

- Grafana Global Refresh Behavior – Dashboard refresh resets all panels, affecting MQTT streaming stability.

- Missing or Incomplete Data Points – Occasional gaps in telemetry data due to transmission or buffering issues.

- Inconsistent Timestamp Alignment – Slight misalignment between X and Y signals may impact precise data correlation.

- HTML API Dashboard Limitations – Alternative dashboard lacks full feature parity compared to Grafana (e.g. advanced filtering).

Additional Information

During testing, it was observed that data quality and structure have a significant impact on analysis results, particularly due to multiple values per timestamp and slight misalignment between different signals. Proper aggregation and pre-processing were therefore identified as essential steps for reliable visualization and evaluation.

It was also found that the combination of streaming data (MQTT) and query-based data (SQL) within a single Grafana dashboard introduces limitations, especially related to the global refresh behavior, which affects real-time data stability.

The use of alternative approaches, such as an HTML API-based dashboard, demonstrated increased flexibility for integrating and visualizing processed data outside of Grafana constraints.

Additionally, the importance of clear data modeling and consistent timestamp handling was highlighted as a key factor for enabling advanced analysis features. These findings provide a solid basis for future improvements and further development of robust data-driven monitoring solutions.